# Submitted By: Anu Sharma

# Student Id: 2210160

# Submitted To: Deepu Kumar

# Test Summary Report

Purpose: This document explains the various activities performed as part of the Testing of the User Registration

Product Overview: This is a web-based application that functions as the registration of the new users with email, date of birth and password.

Testing Scope:

- In Scope: - Functional Testing

- Out of Scope: - Performance testing and security testing was not done for the application.

Areas Covered: Registration of the new user

Test Case Information:

| No. of test cases executed | 10 |
| --- | --- |
| No. of test cases planned | 10 |
| No. of test cases passed | 1 |
| No. of test cases failed | 9 |

Defect Report:

Testing Approach:

Various types of Testing that were performed for the product. This ensures that the application is being tested properly and is free from error.

- Functional Testing

- Regression Testing

- Smoke Testing

Platform Details:

Laptop, internet, and valid URL “”

Any Operating System for mobile, iPad and laptop

Good storage memory

- Testing Tools

Create Test cases: Testrail

Test Defect Management Tool: - JIRA

Test Report Tool: - JIRA

Overall summary:  All the high priority defects were closed and the remaining bugs with low priority will be fixed in next release. Overall, the quality of the application meets the client expectation and is good to go.

Exit Criteria: -

- All test cases should be executed

- All issues should be verified and closed

Sign Off: - All the critical bugs are closed and met the exit criteria. Team has suggested to give green signal for the application to ‘Go live’.

==================================

Answer 2:

- Regression Testing

- Smoke Testing

==================================

Open Testrail : https://anusharma.testrail.io

Add new project

Added Project and showing in dashboard

Add Test case to click “TEST CASES” tab

List of test cases

Edit Test Cases

Configure Jira with “Testrail” to report issues in Jira directly

Go to top right corner ADMINSTRATION and click on integration from bottom list

Configure Jira to click on “Configure Integration”

Add some Jira account detail to complete configuration

Jira Address

Jira Email Address

Access Token

Click on enable Jira Integration

Add result and Push add(Report issues to Jira) from Test Run Tab

Go to project and click on “TEST RUNS & RESULTS” Tab from list

All Issues reported to Jira